# GeM Tender Bot → SaaS Conversion Plan

## Context

What exists today: A single Windows desktop tool (GeM_Tender_Bot.exe, 67.5 MB, PyInstaller-packed Python) that scrapes India's Government e-Marketplace (https://gem.gov.in) for tender opportunities, downloads bid PDFs, extracts 23 structured fields per tender, and writes an Excel report. It runs locally, stateless, single-user, no auth, no config files. The only artifacts in the package are the .exe, a flat run_history.json audit log, a /downloads/ folder of PDFs, and /output/Tenders_YYYYMMDD_HHMM.xlsx.

Observed baseline throughput: 12 keywords × 3 cards × ~8 minutes = 30 PDFs per run on a single browser session (~3.75 PDFs/min). Any SaaS worker must beat this.

Why convert to SaaS: the tool solves a real procurement-intelligence problem but is trapped on one Windows desktop. As a hosted multi-tenant product it can serve many vendors, support scheduled runs, alerting, AI-assisted eligibility scoring, team collaboration, and recurring revenue via subscriptions.

Hard constraint: No Python source code is shipped in the package — only the compiled .exe. Any plan must address source recovery OR clean-room rewrite.

Intended outcome: A production-ready multi-tenant SaaS hosted in AWS ap-south-1 (Mumbai) with subscription billing, scheduled scraping, AI-enhanced tender intelligence, and an API — all reproducing the existing 23-column XLSX contract byte-for-byte on day one so existing users can migrate cleanly.

## Critical Files (golden I/O contract — must be reproduced exactly)

- C:\Users\admin\Downloads\2_GeM_Tender_Bot_Package_zip\GeM_Tender_Bot_Package\run_history.json — run lifecycle + input schema (keywords[], cards_per_kw, min_value)

- C:\Users\admin\Downloads\2_GeM_Tender_Bot_Package_zip\GeM_Tender_Bot_Package\output\Tenders_20260410_1635.xlsx — golden 23-column XLSX the new exporter must match

- C:\Users\admin\Downloads\2_GeM_Tender_Bot_Package_zip\GeM_Tender_Bot_Package\downloads\*.pdf — 30 sample PDFs → regression corpus for the new PDF parser (largest: GEM_2026_B_7424230.pdf, 411 KB)

- C:\Users\admin\Downloads\2_GeM_Tender_Bot_Package_zip\GeM_Tender_Bot_Package\GeM_Tender_Bot.exe — Phase-0 reverse-engineering target

Known 23 Excel columns (from the golden file): S.No · Keyword · Tender Reference No · Tender Type · Published Date · Bid Submission End Date · Title · Description · Cleaned BOQ · Organisation · Ministry · Tender Value · EMD · State · Pincode · Delivery Period · Product Type · Exemption · Email · IT Relevant · Quantity · Link · Scraped Date

## 1. Source Recovery Strategy

Recommendation: Run two tracks in parallel, treat the rewrite as the real deliverable.

- Spec-mining from the binary (1 day of effort, not blocking):

  - Extract PyInstaller archive with pyinstxtractor-ng → PYZ-00.pyz + .pyc files

  - Detect Python version from bundled python3X.dll

  - Decompile with decompyle3 (Py 3.9–3.11) or pycdc (Py 3.12+)

  - Dump strings with strings GeM_Tender_Bot.exe — URLs, XPaths, regexes are goldmines

  - Save everything under legacy/ as read-only reference, not as source to ship

- Email the original developer (Option C) — zero-cost check, if source arrives, use it as the spec

- Clean-room rewrite with Playwright-Python — the actual SaaS implementation

Risk: if binary is obfuscated (PyArmor/Nuitka) or built with Py 3.12+, decompilation yields garbage. Mitigation: rewrite does not depend on decompilation success.

## 2. Target SaaS Architecture

### Stack

| Layer | Choice |
| --- | --- |
| Frontend | Next.js 14 (App Router) + TS + Tailwind + shadcn/ui, deployed on Vercel |
| API | FastAPI (Py 3.12) + Pydantic v2, REST + OpenAPI |
| Scraper runtime | Playwright-Python (Chromium headless) in mcr.microsoft.com/playwright/python Docker image |
| Job queue | Celery 5 + Redis 7 (broker + result backend) |
| Scheduler | Celery Beat (cron schedules live in Postgres) |
| DB | Postgres 16 on RDS (JSONB for tender payloads, tsvector for FTS, pgvector for AI embeddings) |
| Object storage | Cloudflare R2 (zero egress) for PDFs + XLSX exports |
| Auth | Clerk (hosted signup, JWTs, teams) |
| Multi-tenancy | Row-level isolation — mandatory tenant_id on every table + Postgres RLS policies |
| Billing | Stripe Billing + Stripe Metered Usage |
| Email | Resend (dev) → SES (scale) |
| Webhooks | Svix (outbound), Stripe/Clerk inbound |
| Observability | Sentry (errors), Better Stack (logs/metrics), Playwright traces archived to R2 on failure |
| Secrets | AWS Secrets Manager |
| Proxies | Bright Data or Oxylabs residential India pool with failover |

### Frontend pages

/ marketing · /dashboard · /jobs · /jobs/new (form + schedule) · /jobs/[id] (live log via SSE, PDFs, extracted table) · /tenders (FTS grid) · /tenders/[id] (AI summary, eligibility score) · /alerts · /workspace/members · /workspace/billing · /workspace/api-keys · /workspace/integrations

### API endpoints (base /api/v1, JWT required, all scoped by tenant_id)

POST   /jobs            { keywords[], cards_per_kw, min_value, filters, schedule? }

GET    /jobs            ?status=&from=&to=&page=

GET    /jobs/{id}

GET    /jobs/{id}/events           SSE stream

POST   /jobs/{id}/cancel

POST   /jobs/{id}/retry

GET    /jobs/{id}/export.{xlsx,csv,json}

GET    /tenders         FTS + filters

GET    /tenders/{bid_id}

POST   /tenders/{bid_id}/summarize   (Claude API, cached)

POST   /tenders/{bid_id}/score       (eligibility, cached)

CRUD   /alerts

GET/PUT /profile/company

CRUD   /webhooks

GET    /usage

POST   /billing/portal

POST   /integrations/{stripe,clerk}/webhook   (unauth, signature-verified)

### Scraping worker DAG (Celery chord)

- search_keyword(job_id, keyword) — parallel per keyword, returns bid cards

- download_bid(job_id, bid_id) — fanned out, rate-limited, routes PDF to R2

- parse_pdf(job_id, bid_id) — CPU queue on non-browser worker

- build_export(job_id) — chord callback: XLSX/CSV/JSON to R2, update job, fire notifications

Per-tenant concurrency caps enforced at enqueue. Soft limit 30 min, hard 60 min per job.

### Postgres core schema

tenants, workspaces, users, workspace_members (role: owner/admin/analyst/viewer) · plans, subscriptions, usage_events · jobs (params jsonb, status, output_xlsx_key), job_events (SSE replay), schedules · tenders (unique (workspace_id, bid_id) for dedup, search_vector tsvector, embedding vector(1536)) · alerts, alert_deliveries, webhooks, webhook_deliveries · api_keys, audit_log · company_profiles (for AI eligibility matching)

All tables with tenant_id protected by Postgres RLS policies reading a session variable set by API middleware from the JWT.

## 3. Feature Enhancements Beyond Current Tool

v1 (launch parity + SaaS essentials):

- Scheduled recurring scrapes (daily/weekly/hourly cron)

- Incremental diff — only surface new bid_ids per workspace

- Deduplication via unique (workspace_id, bid_id) index, updates last_seen_at

- Postgres full-text search across title + description + cleaned BOQ + org

- Saved searches + alert rules with email digest

- Exports: XLSX (bit-identical to legacy), CSV, JSON, Google Sheets live sync

- REST API + API keys

- Outbound webhooks (job.completed, tender.new, tender.matched, alert.triggered)

- RBAC (owner/admin/analyst/viewer)

- Mobile-responsive dashboard

v2 (high-value AI):

- Claude summarization per PDF (Opus for long, Haiku for bulk), cached in tenders.raw.ai_summary

- Eligibility scoring: embed company_profiles.capability_text + tender BOQ via voyage-3, cosine ranking, hard-filter by state/value/MSME

- Natural-language search: "laptops above 10 lakh in Maharashtra this week" → structured filter via Claude

- Claude-drafted first-cut bid response

- Team comments, analyst assignment, Kanban pipeline (qualify → bid → won/lost)

- Slack/Teams notifications, Google Sheets sync

- Analytics: trends, top ministries, value distribution, win-rate

## 4. Deployment Topology

- Cloud + region: AWS ap-south-1 (Mumbai) — latency to GeM + DPDP data residency

- Early-stage alt: Render/Railway + Upstash Redis + R2 until first enterprise deal

- Compute: ECS Fargate (skip k8s until worker fleet > 30 tasks)

  - gem-api (Fargate, ALB, autoscale on CPU/req)

  - gem-scraper-worker (2 vCPU / 4 GB, autoscale on Celery queue depth)

  - gem-parser-worker (CPU-only, smaller tasks)

  - gem-scheduler (Celery Beat, desired=1)

  - gem-web on Vercel

- Managed: RDS Postgres, ElastiCache Redis, Secrets Manager, SES, R2 (cross-cloud)

- CI/CD: GitHub Actions → ECR → ECS update-service; Alembic migrations as one-shot ECS task before deploy; Vercel for frontend previews

- Scaling: autoscale workers on Celery queue depth (target 0–2 pending/worker); per-plan concurrency caps enforced at enqueue; Pro=1, Business=3, Enterprise=10 concurrent runs

- Secrets: AWS Secrets Manager, injected via ECS task-def secrets, never in env files or images

## 5. Legal, Compliance & Risk

- BLOCKER before launch: obtain Indian counsel written opinion on GeM ToS (https://gem.gov.in/termsCondition), IT Act 2000 §43, and public-data scraping precedent. Do not ship until in hand.

- Prefer official GeM API if it exists and is accessible — strictly safer than scraping. Architecture decouples scraper module so it's a drop-in swap.

- Fallback posture if scraping is required: polite crawling (≤1 req/sec/session), honor robots.txt, no auth bypass, no reselling raw PDFs — sell the intelligence/alerting/AI layer, not the data.

- DPDP Act 2023: register as Data Fiduciary, publish privacy notice, honor DSR endpoints (DELETE /me), India-only hosting, TLS 1.2+, RDS encryption at rest, quarterly review. Tender PDFs contain officials' contact emails — treat as sensitive.

- Anti-bot: residential India proxies with 3-provider failover; playwright-stealth; fingerprint randomization; exponential backoff on 429/403; ops alert (Better Stack/PagerDuty) if failure rate > 10% over 15 min; Playwright traces of failed runs retained 30 days in R2.

- Marketing copy: position as "tender intelligence platform," never "scraping bot."

## 6. Monetization & Pricing (INR per workspace per month)

| Tier | Price | Runs | Keywords/run | Schedules | Retention | Seats | API | AI summaries |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Free | 0 | 5 | 3 | 0 | 30 d | 1 | — | 0 |
| Starter | 1,499 | 30 | 10 | 1 daily | 90 d | 2 | read | 50 |
| Pro | 4,999 | 150 | 25 | 5 daily / 1 hourly | 1 y | 5 | full | 500 |
| Business | 14,999 | 600 | 100 | unlimited | 3 y | 20 | full | 5,000 |
| Enterprise | Custom | Custom | Custom | Custom | Unlimited | Unlimited | SLA + SSO + VPC | Custom |

Overage (Stripe Metered): ₹15/extra run · ₹2/extra tender · ₹3/extra AI summary Annual discount: 2 months free (~17%) · Launch offer: 3 months Starter free for first 100 workspaces

## 7. Phased Rollout (exit criteria only, no timelines)

### Phase 0 — Source recovery & spec freeze

- Extracted binary + decompiled fragments saved under legacy/ (read-only reference)

- Written scraper spec: URLs, selectors, PDF regex catalog

- Legal opinion letter on GeM ToS + DPDP on file

- Playwright POC scraping 1 keyword end-to-end

- Exit: spec + legal opinion + working POC

### Phase 1 — Single-tenant MVP

- Monorepo (apps/api, apps/web, apps/worker, packages/shared)

- 5 API endpoints (jobs create/list/get/events/export)

- Single-tenant schema (no tenant_id yet), Celery + Playwright worker, bit-identical XLSX to golden file

- Next.js UI: /jobs/new, /jobs, /jobs/[id]

- Magic-link auth for one admin user, hosted on Render/Fly.io

- Exit: re-scrape the same 12 keywords from run_history.json, diff output XLSX against legacy, account for every column

### Phase 2 — Multi-tenant + auth + billing

- Add tenant_id + Postgres RLS everywhere

- Clerk signup, workspace creation, members + roles

- Stripe Free/Starter/Pro live, checkout, customer portal, metered usage

- Per-plan concurrency caps

- Migrate to AWS ap-south-1

- Sentry + Better Stack live

- Exit: 2 Starter + 1 Pro customer paying, invoices flowing

### Phase 3 — Schedules, alerts, notifications, dedup

- schedules table + Celery Beat

- Incremental diff + dedupe via tenders unique index

- Saved alerts → daily email digest (Resend/SES)

- Slack webhooks, Google Sheets sync

- Postgres full-text search in /tenders

- REST API + API keys, outbound webhooks (Svix)

- Exit: a real customer receives the 08:00 IST daily digest with ≥1-click export

### Phase 4 — AI features

- Claude per-tender summarization (cached)

- company_profiles + pgvector embeddings + cosine eligibility score shown on every tender

- Natural-language search, Claude-drafted responses

- AI cost tracking in usage_events

- Exit: customer reports >30% triage time saved vs manual

### Phase 5 — Enterprise

- SSO (SAML/OIDC via Clerk or WorkOS), SCIM provisioning, audit log export, SLA monitoring

- Dedicated worker pool per enterprise tenant

- VPC/on-prem Terraform module

- SOC 2 Type I readiness

- Exit: first enterprise contract signed

## 8. Key Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| GeM portal DOM/flow changes | High | Breaks all runs | Canary job every 30 min; archived Playwright traces; selectors centralized in one module; ops on-call |
| Anti-bot escalation (CAPTCHA, IP ban) | High | Manual review queue, proxy cost spike | 3-provider residential pool; stealth + fingerprinting; circuit breaker |
| Source recovery fails (obfuscated binary) | Medium | Slower Phase 0 only | Clean rewrite already baked in; does not block SaaS build |
| Legal takedown / ToS violation | Medium | Existential | Legal opinion before launch; prefer official API; fallback "bring your own GeM login" model |
| Proxy cost blowout | Medium | Margin erosion | Per-plan run caps; cache PDFs 30 d in R2 (re-runs never re-download); metered overage |
| PDF parser drift across ministries | High | Bad data quality | Golden-file regression tests using the 30 sample PDFs; per-field error logging surfaced in /jobs/[id] |
| Postgres hot tenders table | Low now, Medium at scale | Slow writes | Partition by workspace_id hash at 10M rows; move FTS to OpenSearch if needed |
| Clerk/Stripe vendor lock-in | Low | Switching cost | Auth abstraction in packages/shared/auth; billing handlers isolated |
| DPDP non-compliance | Medium | Fine + reputation | Day-1 DPO, privacy notice, DSR endpoints, India-only hosting, encryption at rest, quarterly review |
| GeM ships an official API | Low | Good problem | scraper module decoupled — swap with API client, rest unchanged |

## Verification Plan

End-to-end acceptance once Phase 1 is built:

- Golden-file diff test

  - Re-run the exact 12 keywords from run_history.json (Server, Laptop, AMC, CAMC, FMS, Networking, Firewall, HPC, Workstation, Software Development, IT Support, Data Center) with cards_per_kw=3, min_value=50000

  - Compare new XLSX against output/Tenders_20260410_1635.xlsx cell-by-cell using openpyxl

  - Assert: same 23 column headers, same column order, same data types, same formulas for computed columns

  - Allow data-drift (new live tenders) but assert schema identity

- PDF parser regression corpus

  - Pytest fixture loads all 30 PDFs from downloads/

  - For each PDF assert all 23 fields populate (non-null OR expected-null per ministry type)

  - Track per-field success rate; fail build if < 95%

- Scraper canary

  - Playwright headed-mode smoke test hitting GeM's public search for 1 keyword

  - Runs in CI nightly + in prod every 30 min → Better Stack alert on failure

- Multi-tenant isolation

  - Create 2 tenants, run jobs in each, assert tenant A cannot read tenant B's jobs/tenders/PDFs via API, DB query, or signed-URL guess

  - Integration test asserts RLS blocks cross-tenant SELECTs even with raw psql

- Billing flow

  - Stripe test-mode: signup → Starter checkout → trigger 31st run → assert overage event recorded in usage_events and billed

- Load / throughput

  - k6 script: 10 concurrent tenants × 1 job each × 5 keywords; assert p95 job duration < 2× single-worker baseline (16 min) and no task failures

- Legal sign-off gate

  - Manual: counsel opinion letter filed in /legal/ before prod DNS cutover